**Test Plan Document for Attendance Sheet Module**

1. **Introduction**

This test approach document describes the objective, tasks,scope, test methodology, test environment, hardware requirements, dependencies, test schedule, tools, resources, risk, approvals.

1. **Objective**

The main objective of this application is assured that the Attendance Sheet Module meets the functional Requirements and satisfy the use Case scenarios and maintains the Quality of product.

1. **Tasks**

* Create the test cases
* Perform test execution
* Test report
* Test delivery

1. **Scope**
   1. **In Scope**

All the features of Attendance sheet module which were defined in the SRS need to be tested.

* 1. **Out of Scope**

These features are not tested because they are not included in the software requirement specs.

* User Interfaces
* Database logical
* Communications Interfaces
* Website Security and Performance

1. **Test Methodology**

In this Attendance Sheet module, we follow Agile Methodology.

1. **Hardware Requirements**

Following software’s are required:

* Windows 8 and above
* office 2013 and above

1. **Test Environment**

Test Environment to be setup is QA Environment.

1. **Test Schedule**

Making Test Specification : 07/03/22(Start Date) 15/03/22(End Date)

Perform Test Execution : 16/03/22(Start Date) 30/03/22(End date)

Test Report : 30/03/22(Start Date) 4/4/22(End Date)

Test Delivery : 4/4/22(Start date) 10/4/22(End date)

Total Project Duration : 2 Months

1. **Dependencies**

Application should be deployed on QA System.

1. **Resources**

https://prasoonr-trials73.orangehrmlive.com/

1. **Tools**

Eclipse, Jenkins

1. **Risk**

Developments should be completed within project Duration.

1. **Approvals**

Prasoon Rana